# Timeline Chart / Gantt Chart

The project was planned over a period of 12 July 2026 to 13 September 2026, starting from team formation and topic selection through to research, requirement gathering, UI/UX design of all four dashboards, prototype creation, usability testing, and the final presentation. The Gantt chart below illustrates the planned schedule and overlap between tasks.

Figure 2.1: Project Timeline / Gantt Chart

| Task | Start Date | End Date | Duration (days) |
| --- | --- | --- | --- |
| Team Formed | 12 Jul 2026 | 14 Jul 2026 | 3 |
| Topic Selected | 13 Jul 2026 | 15 Jul 2026 | 3 |
| Research | 14 Jul 2026 | 21 Jul 2026 | 8 |
| Project Discussion | 18 Jul 2026 | 23 Jul 2026 | 6 |
| Project Proposal | 21 Jul 2026 | 28 Jul 2026 | 8 |
| User Story Board | 24 Jul 2026 | 31 Jul 2026 | 8 |
| Define Users | 28 Jul 2026 | 3 Aug 2026 | 7 |
| Create Users Flow | 31 Jul 2026 | 6 Aug 2026 | 7 |
| Plan App Pages | 3 Aug 2026 | 9 Aug 2026 | 7 |
| Feature Planning | 6 Aug 2026 | 11 Aug 2026 | 6 |
| Draw Screens | 9 Aug 2026 | 19 Aug 2026 | 11 |
| Pick Colors | 15 Aug 2026 | 20 Aug 2026 | 6 |
| Design Citizen Dashboard | 18 Aug 2026 | 27 Aug 2026 | 10 |
| Design Officer Dashboard | 21 Aug 2026 | 30 Aug 2026 | 10 |
| Design Supervisor Dashboard | 24 Aug 2026 | 2 Sep 2026 | 10 |
| Design Admin Dashboard | 27 Aug 2026 | 4 Sep 2026 | 9 |
| Final UI | 1 Sep 2026 | 7 Sep 2026 | 7 |
| Create Interactive Prototype | 3 Sep 2026 | 9 Sep 2026 | 7 |
| Usability Testing | 7 Sep 2026 | 11 Sep 2026 | 5 |
| Trello Board | 8 Sep 2026 | 12 Sep 2026 | 5 |
| Final Presentation | 10 Sep 2026 | 13 Sep 2026 | 4 |